Project Planning Phase

Agile Planning Logic, Estimation & Velocity Framework

| Attribute | Project Information |
| --- | --- |
| Project Title | Auto Ticket Classification using Flow Designer |
| Phase / Stage | 4. Project Planning Phase |
| Document Title | Planning Logic & Estimation |
| Platform & Scope | ServiceNow Utah / Vancouver / Washington DC (Global Scope) |
| Team ID | SWTID-2026-4988 |

1. Agile Methodology Fundamentals

The project adopts the Scrum Agile framework to deliver working ServiceNow functionality incrementally. The project definitions adhere to standard industry standards:

• Sprint: A fixed two-week timebox during which the team builds, tests, and completes a defined set of deliverables.

• Epic: A large body of work that spans multiple sprints and encapsulates broad functional objectives (e.g., Data Architecture, Flow Automation, Testing).

• User Story: An end-user requirement written in the standard format: "As a [persona], I want [goal] so that [benefit]".

• Story Points: A relative metric of effort, complexity, and uncertainty, estimated using the modified Fibonacci sequence (1, 2, 3, 5, 8).

2. Sprint Breakdown & Story Point Allocation

| Sprint ID | Epic ID & Name | User Story ID & Description | Complexity Rating | Story Points |
| --- | --- | --- | --- | --- |
| Sprint 1 | Epic 1: Data Architecture | USN-1: Create Custom Table u_incident_workflow in Global scope | Moderate | 3 |
| Sprint 1 | Epic 1: Data Architecture | USN-2: Configure Auto-Number Controls (INC00500+) | Normal | 2 |
| Sprint 1 | Epic 1: Data Architecture | USN-3: Define Fields (Caller, Short Desc, State, Group, etc.) | Moderate | 3 |
| Sprint 1 | Epic 1: Data Architecture | USN-4: Implement Dictionary Dependent Choice Lists | Moderate | 3 |
| Sprint 1 | Sprint 1 Subtotal | Total Story Points Completed in Sprint 1 | 4 Tasks | 11 Points |
| Sprint 2 | Epic 2: Process Automation | USN-5: Build Flow Trigger (Category is empty) in Flow Designer | Normal | 2 |
| Sprint 2 | Epic 2: Process Automation | USN-6: Configure Conditional Branches (Wi-Fi, Projector, Password, Slow) | Difficult | 5 |
| Sprint 2 | Epic 3: Notification Engine | USN-7: Setup Send Email Action with Data Pill to Caller.email | Moderate | 3 |
| Sprint 2 | Epic 4: Quality & Release | USN-8: Execute Functional & UAT Test Scenarios in Sub-Production | Moderate | 3 |
| Sprint 2 | Epic 4: Quality & Release | USN-9: Complete Update Set & Export to XML | Normal | 2 |
| Sprint 2 | Sprint 2 Subtotal | Total Story Points Completed in Sprint 2 | 5 Tasks | 15 Points |

3. Team Velocity Calculation & Capacity Analysis

Team velocity measures the amount of work completed by the team per sprint:

• Total Story Points Delivered: 11 (Sprint 1) + 15 (Sprint 2) = 26 Story Points

• Total Sprints: 2 Sprints

• Calculated Velocity = Total Story Points / Number of Sprints = 26 / 2 = 13.0 Story Points per Sprint

With a stable velocity of 13 story points per sprint, the team demonstrates predictable capacity for future maintenance and feature expansion sprints (such as adding Machine Learning or Virtual Agent chatbot modules).