Project Planning Phase

Project Planning Template: Product Backlog, Sprints & Schedule

| Attribute | Project Information |
| --- | --- |
| Project Title | Auto Ticket Classification using Flow Designer |
| Phase / Stage | 4. Project Planning Phase |
| Document Title | Project Planning Template |
| Platform & Scope | ServiceNow Utah / Vancouver / Washington DC (Global Scope) |
| Team ID | SWTID-2026-4988 |

1. Product Backlog, Sprint Schedule & Estimation (4 Marks)

The following master product backlog governs the implementation lifecycle across development iterations:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Description | Story Points | Priority | Assigned Role |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Architecture | USN-1 | As a ServiceNow Admin, I can create custom table u_incident_workflow with Global scope so that tickets have an isolated schema. | 3 | High | ServiceNow Admin |
| Sprint-1 | Data Architecture | USN-2 | As a Helpdesk Agent, I can view auto-generated ticket numbers starting with INC00500 so tickets are uniquely identified. | 2 | High | ServiceNow Admin |
| Sprint-1 | Data Architecture | USN-3 | As an IT Specialist, I can capture Caller, Short Description, State, Category, and Assigned Group on the incident record. | 3 | High | ServiceNow Developer |
| Sprint-1 | Data Architecture | USN-4 | As an Agent, I can see Subcategories dynamically update based on the selected Category to prevent data entry mistakes. | 3 | High | ServiceNow Developer |
| Sprint-2 | Flow Automation | USN-5 | As a System, I can trigger a Flow Designer flow when an incident record is created with an empty Category. | 2 | High | Flow Designer Specialist |
| Sprint-2 | Flow Automation | USN-6 | As a System, I can analyze Short Description keywords and automatically assign Category and Subcategory for Wi-Fi, Projector, Password, and Slow issues. | 5 | High | Flow Designer Specialist |
| Sprint-2 | Notification | USN-7 | As a Caller, I can receive an automated email notification confirming ticket submission with ticket details. | 3 | High | Integration Specialist |
| Sprint-2 | Testing & Quality | USN-8 | As a QA Tester, I can execute test scenarios for each keyword branch to validate automated classification and email delivery. | 3 | High | QA / UAT Tester |
| Sprint-2 | Release Management | USN-9 | As a Release Manager, I can mark the Project Update Set Complete and export to XML for instance promotion. | 2 | Medium | Release Manager |

2. Milestone Timeline & Delivery Schedule

| Milestone | Target Start Date | Target Completion | Deliverable Artifacts | Status |
| --- | --- | --- | --- | --- |
| Milestone 1: Requirement Analysis & Planning | 01 Feb 2025 | 05 Feb 2025 | Update Set Creation, Scope Setup, Backlog Finalization | COMPLETED (100%) |
| Milestone 2: Backend Development & Schema | 06 Feb 2025 | 10 Feb 2025 | Custom Table u_incident_workflow, Form Design, Dependent Choices | COMPLETED (100%) |
| Milestone 3: Flow Designer Automation & Email | 11 Feb 2025 | 16 Feb 2025 | Flow "Auto Classify School IT Tickets", Conditions, Email Action | COMPLETED (100%) |
| Milestone 4: Testing, Validation & Security | 17 Feb 2025 | 20 Feb 2025 | Test Scenarios 1 & 2, Email Log Verification, Flow Activation | COMPLETED (100%) |
| Milestone 5: Deployment & Final Documentation | 21 Feb 2025 | 25 Feb 2025 | Update Set Export (XML), Final Report, Phasewise Documentation | COMPLETED (100%) |

3. Risk Management & Mitigation Strategies

| Identified Risk | Severity | Likelihood | Proactive Mitigation Strategy |
| --- | --- | --- | --- |
| Ambiguous or novel user keywords not matching rules | Medium | Medium | Fallback to manual triage queue without error; monitor unclassified tickets monthly to expand keyword rules. |
| Misconfiguration of dependent dictionary values | High | Low | Strict UAT validation testing all dropdown combinations in sub-production before Update Set export. |
| High volume of email notifications triggering rate limits | Low | Low | Configured native ServiceNow email throttling; verified outbound SMTP server capacity. |
| Cross-scope permission issues | High | Low | Developed in Global scope with standard platform roles to guarantee universal table accessibility. |